Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 17 June 2026 |
| --- | --- |
| Team ID | ------------------------- |
| Project Name | ShopEZ - Full Stack E-Commerce Platform |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation

The following product backlog and sprint plan is prepared for the ShopEZ MERN e-commerce web application. The sprint schedule is planned between 10 Jun 2026 and 18 Jun 2026 because the project file was forwarded on 10th and the final deadline is 18th. ShopEZ includes user registration, JWT login, product catalog, cart, checkout with GST and delivery charges, order management, and admin product management.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up the React frontend using Vite and create routes for Home, Products, Login, Register, Cart, Checkout, Orders, Profile, and Admin Dashboard. | 2 | High | Gajerla Praneeth |
| Sprint-1 | Backend Setup | USN-2 | As a developer, I can set up the Express backend, connect MongoDB, and create MVC folder structure with routes, models, controllers, and middleware. | 3 | High | Gajerla Praneeth |
| Sprint-1 | User Registration | USN-3 | As a user, I can register using username, email, and password so that I can create a ShopEZ account. | 3 | High | Gajerla Praneeth |
| Sprint-1 | Login & Authentication | USN-4 | As a user/admin, I can log in using email and password and receive a JWT token for secure access. | 4 | High | Gajerla Praneeth |
| Sprint-2 | Product Catalog | USN-5 | As a user, I can view all available products with image, title, description, and price. | 4 | High | Gajerla Praneeth |
| Sprint-2 | Product Details | USN-6 | As a user, I can open a product details page and see a larger image, description, price, and Add to Cart button. | 3 | High | Gajerla Praneeth |
| Sprint-2 | Cart Management | USN-7 | As a logged-in user, I can add products to cart, increase or decrease quantity, remove items, and view cart total. | 5 | High | Gajerla Praneeth |
| Sprint-2 | Protected Cart Access | USN-8 | As a system, I should prevent users from adding to cart or proceeding to checkout without login. | 5 | High | Gajerla Praneeth |
| Sprint-3 | Checkout | USN-9 | As a user, I can enter delivery details such as name, mobile, email, address, city, pincode, and payment method. | 4 | High | Gajerla Praneeth |
| Sprint-3 | Price Calculation | USN-10 | As a user, I can see subtotal, GST, delivery charges, and grand total before placing the order. | 3 | High | Gajerla Praneeth |
| Sprint-3 | Order Placement | USN-11 | As a user, I can place an order and store order details including items, totals, address, payment method, and date. | 5 | High | Gajerla Praneeth |
| Sprint-3 | Profile & Order History | USN-12 | As a user, I can view my profile details and order history after login. | 3 | Medium | Gajerla Praneeth |
| Sprint-4 | Admin Authorization | USN-13 | As an admin, I can access the admin dashboard only when my account role is admin. | 3 | High | Gajerla Praneeth |
| Sprint-4 | Admin Product Management | USN-14 | As an admin, I can add products, view products, and delete products from the ShopEZ database. | 5 | High | Gajerla Praneeth |
| Sprint-4 | Admin Order Management | USN-15 | As an admin, I can view all orders placed by users for monitoring and management. | 4 | High | Gajerla Praneeth |
| Sprint-4 | UI Polish & Documentation | USN-16 | As a developer, I can improve the dark/blue responsive UI, add hover effects, and prepare final project documentation. | 4 | Medium | Gajerla Praneeth |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 2 Days | 10 Jun 2026 | 11 Jun 2026 | 12 | 11 Jun 2026 |
| Sprint-2 | 17 | 2 Days | 12 Jun 2026 | 13 Jun 2026 | 17 | 13 Jun 2026 |
| Sprint-3 | 15 | 2 Days | 14 Jun 2026 | 15 Jun 2026 | 15 | 15 Jun 2026 |
| Sprint-4 | 16 | 3 Days | 16 Jun 2026 | 18 Jun 2026 | 16 | 18 Jun 2026 |
| Total | 60 | 9 Days | 10 Jun 2026 | 18 Jun 2026 | 60 | 18 Jun 2026 |

## Velocity

Velocity describes how many story points were completed in each sprint. For ShopEZ, the planned story points are 60 across 4 sprints from 10 Jun 2026 to 18 Jun 2026. Average velocity per sprint = 60 / 4 = 15 story points per sprint. Average work rate = 60 story points / 9 days = 6.67 story points per day.

## Burndown Chart

The burndown chart shows the remaining story points from 10 Jun 2026 to 18 Jun 2026. It helps track whether the project is moving toward completion as planned before the final submission deadline.

## Sprint-wise Deliverables

| Sprint | Main Deliverables | Output |
| --- | --- | --- |
| Sprint-1 | Frontend setup, backend setup, MongoDB connection, user registration, JWT login | Authentication and base MERN structure completed |
| Sprint-2 | Products page, product details, cart quantity, login protection for Add to Cart and Checkout | Shopping flow completed |
| Sprint-3 | Checkout form, subtotal/GST/delivery charges, order placement, profile/order history | Order flow completed |
| Sprint-4 | Admin dashboard, admin product management, all orders, UI polish, final documentation | Admin flow and final submission completed |

## References

Atlassian Agile Project Management: https://www.atlassian.com/agile/project-management

Atlassian Epics: https://www.atlassian.com/agile/tutorials/epics

Atlassian Sprints: https://www.atlassian.com/agile/tutorials/sprints